## Slide 1: ITIS 6342 Risk Management
Muthu Selvam
Armel Atayi
Sandeep Raj Chinnakandukur
Sagarika Namasani

## Slide 2: Step One - Categorize
External Risk
Internal Risk
Unreliable Data Sources
Expert Unavailability
Legal and Regulatory Changes
Market Dynamics Shift
Vendor Reliability
Data Accessibility Issues
Technology Compatibility
Safety Protocol Changes
Market Survey Limitations
Documentation Standards Evolution
Incomplete Market Research
Inadequate Expert Collaboration
Data Collection Delays
Procurement Process Challenges
Integration Complexity
Data Validation Issues
Security Protocol Gaps
Scope Creep in Metadata Definition
Safety Material Gathering Delays
Documentation Challenges

## Slide 3: Step Two - Compartmentalize External Risks
Impact to the Project
Likelihood of Happening
1
3
2
5
4
6
7
8
9
10
External

## Slide 4: Step Two - Compartmentalize Internal Risk
Impact to the Project
Likelihood of Happening
3
4
2
1
7
6
5
8
9
10
Internal

## Slide 5: Step Two - Compartmentalize Internal & External Risk
Impact to the Project
Likelihood of Happening
3
4
2
1
7
6
5
8
9
10
External
Internal
1
8
3
5
9
10
2
4
7
6

## Slide 6: Top five major risk for the project
Data Collection Delays
Data Validation Issues
Security Protocol Gaps
Legal and Regulatory Changes
Vendor Reliability

## Slide 7: Steps 3, 4 - Strategize and Actionize - Data Collection Delays
Timeline Creation
Develop a detailed timeline for data collection phases.
Break down tasks into manageable milestones.
Allocate buffer time for unforeseen delays.
Bottleneck Identification
Identify potential bottlenecks in the data collection process.
Evaluate resource availability and workload distribution.
Address and streamline critical points in the workflow.
Check-ins Implementation
Schedule regular check-ins with team members involved in data collection.
Discuss progress, challenges, and potential delays.
Adjust timelines or allocate additional resources based on check-in insights.
Communication Channels Establishment
Establish efficient communication channels for real-time updates.
Utilize project management tools and collaboration platforms.
Ensure clear channels for issue escalation and resolution.
Response Plan Development
Develop a response plan outlining specific actions for potential delays.
Define roles and responsibilities for addressing issues.
Identify alternative data sources or collection methods as a backup.

## Slide 8: Steps 3, 4 - Strategize and Actionize - Data Validation Issues
Criteria Definition
Clearly define validation criteria for each data set.
Specify acceptable ranges, formats, and quality standards.
Document criteria for both automated and manual validation.
Implementation Checks
Implement automated validation checks at key data entry points.
Conduct manual checks by designated team members.
Establish a feedback loop for continuous improvement.
Audits Conduct
Conduct periodic audits to ensure data validation procedures are effective.
Analyze past validation issues to enhance future checks.
Document and communicate lessons learned from audits.
Collaboration with Experts
Collaborate with domain experts to refine validation criteria.
Seek external input for specialized data sets.
Establish a feedback loop between experts and the validation team.
Documentation Flowchart
Create a detailed flowchart illustrating the data validation process.
Share the flowchart with team members to enhance understanding.
Update the flowchart as processes evolve.

## Slide 9: Steps 3, 4 - Strategize and Actionize - Security Protocol Gaps
Security Audit Conduct
Conduct a comprehensive security audit of the project infrastructure.
Identify potential vulnerabilities and gaps in security protocols.
Utilize automated tools and external experts for thorough evaluation.
Collaboration with Experts
Collaborate with cybersecurity experts to address identified gaps.
Establish a continuous dialogue for ongoing security improvements.
Train the team on cybersecurity best practices.
Controls Implementation
Implement additional security controls based on audit findings.
Regularly update and patch security systems.
Enforce strict access controls and data encryption.
Training Conduct
Conduct regular security awareness training for team members.
Ensure that all team members are well-versed in security protocols.
Establish protocols for reporting security incidents.
Monitoring Establishment
Implement continuous monitoring systems for real-time threat detection.
Set up alerts and response protocols for security incidents.
Regularly review and update monitoring mechanisms.

## Slide 10: Steps 3, 4 - Strategize and Actionize - Legal and Regulatory Changes
Regulations Monitoring:
Assign responsibility for monitoring legal and regulatory changes.
Utilize automated tools for tracking updates.
Establish a system for immediate notification of relevant changes.
Legal Reviews Establishment:
Establish a legal review process for project documentation.
Conduct regular legal reviews to ensure compliance.
Document legal implications and required actions.
Collaboration with Experts:
Collaborate with legal experts to interpret and navigate complex regulations.
Seek legal advice on potential impacts and mitigation strategies.
Establish a legal feedback loop for ongoing compliance.
Checks Implementation:
Implement regular checks to ensure ongoing compliance.
Update project processes and documentation based on regulatory changes.
Develop a contingency plan for swift adaptation to new requirements.

## Slide 11: Steps 3, 4 - Strategize and Actionize - Vendor Reliability
Assessments Conduct
Conduct thorough assessments of vendor capabilities and reliability.
Evaluate historical performance and client feedback.
Utilize standardized assessment criteria for objectivity.
Channels Establishment
Establish clear communication channels with vendors.
Regularly review project goals and expectations.
Foster a collaborative relationship through open communication.
Contingency Plan Development
Develop a contingency plan for potential vendor-related issues.
Identify alternative vendors for critical services.
Clearly outline steps for transitioning to backup vendors.
Performance Monitoring
Implement performance monitoring metrics for vendors.
Regularly evaluate vendor performance against agreed-upon criteria.
Provide constructive feedback and address performance issues promptly.
Reviews Implementation
Conduct regular reviews of vendor performance.
Seek feedback from project team members regarding vendor interactions.
Implement a continuous improvement process based on reviews.